SOFTWARE LICENSE, IMPLEMENTATION AND SUPPORT AGREEMENT

This Agreement for Software License and Services (“this Agreement) is made in Dhaka on this _____ day of February, 2026

BETWEEN

FinSight Software and Technologies Limited, a company duly incorporated in Bangladesh under the Companies Act, 1994, represented by its [insert name and designation of authorized representative] , having its registered office at Shawon Tower (9th Floor), 2/C, Purana Paltan, Dhaka-1000 (hereinafter referred to as the “Company”, which expression shall include its successors-in-interest, administrators, authorized representative and permitted assigns) the First Party.

AND

AB Bank PLC., a scheduled commercial Bank duly incorporated in Bangladesh under the Companies Act, 1994 and carrying on its banking business under the Bank Company Act, 1991, represented by its [insert name and designation of authorized representative] having its registered office at “The Skymark”, 18 Gulshan Avenue, Gulshan 1, Dhaka 1212, Bangladesh (hereinafter referred to as the “Client”, which expression shall include its successors-in-interest, administrators, authorized representative and permitted assigns) the Second Party.

The Company and the Client are hereinafter individually referred to as a “Party” and collectively as the “Parties.”

- This Contract shall become effective on the date of the last signature appearing on the attestation clause below (“Effective Date”).

- This Services Contract shall only be valid if signed by both parties and returned to Company on or before February 28,2026.

- Company will not commence the provision of the Services until the first Milestone payment indicated below is received in full by Company.

- PURPOSE OF THE AGREEMENT

The purpose of this Agreement is to develop and implement a secure, scalable and regulator compliant Automated Regulatory Reporting and Management Information System (MIS) to support the Bank’s statutory reporting, supervisory reporting and internal management needs in accordance with Bangladesh Bank, BFIU, and other applicable regulatory requirements.

- SCOPE OF SERVICES

The Company shall build, provide, implement, and support a software solution capable of:

- Automated generation of regulatory reports prescribed by Bangladesh Bank, BFIU, and other regulators.

- MIS report generation covering customer data, transaction data, account data, deal data, master and maintenance data.

- Ad hoc and user-defined reporting with filters, drill-down, and export options.

- Historical data storage and trend analysis.

- Full traceability and audit trail from source system to report output.

- Reconciliation and validation controls to ensure data accuracy.

The details of the Services and/or Deliverables are set out in the Statement of Work attached hereto as Annexure A (the “Statement of Work” or “SOW”), which shall form an integral and binding part of this Agreement.

3. LICENSE GRANT (PERPETUAL)

3.1 The Company grants the Client a perpetual, irrevocable, non-exclusive, royalty-free, non-transferable license to use the software built and implemented for AB Bank PLC.

3.2 The license shall allow unlimited internal users, reports, and data volumes.

4. IMPLEMENTATION AND ACCEPTANCE

4.1 Implementation shall include deployment, configuration, integration, UAT, and Go-Live support.

4.2 Acceptance shall be deemed complete only after successful UAT sign-off by the Client.

4.3 Any deficiencies identified during UAT shall be rectified at no additional cost.

4.4 SOFTWARE WARRANTY

The Company hereby warrants that for a period of at least one hundred and twenty (120) days from the date of Go-Live and/or final acceptance by the Client (whichever is later), the Software shall operate materially in accordance with the Statement of Work, agreed specifications, and applicable regulatory requirements. During the warranty period, the Company shall, at its own cost and expense, promptly correct any defects, errors, deficiencies, bugs, security vulnerabilities, or non-conformities identified in the Software, including those affecting regulatory reporting accuracy, system performance, data integrity, or compliance.

The warranty obligations under this Clause shall be in addition to, and not in limitation of, the Company’s obligations under regulatory compliance, service levels, indemnity, and maintenance and support provisions of this Agreement.

5. REGULATORY COMPLIANCE AND CHANGE OBLIGATION

5.1 The Company shall proactively track Bangladesh Bank, BFIU and other applicable regulatory circulars and guidelines.

5.2 All regulatory changes, new reports, amendments, validation rules, and submission formats shall be implemented without additional license or development cost within the delivered reports.

5.3 Changes shall be delivered within regulator-prescribed timelines or within 30 days, whichever is earlier.

5.4 Any regulatory penalty imposed due to system limitation, incorrect logic, or delayed implementation attributable to the Company shall be indemnified by the Company.

6. IMPLEMENTATION SERVICE FEE

The Client shall pay to the Company the fixed price fee of BDT 8,000,000 (Bangladeshi Taka Eighty Lakh only) excluding applicable VAT according to the following payment plan:

| SL | Payment Milestones | Amount |
| --- | --- | --- |
| 1 | Project Kick-off and Signing Ceremony | 500,000 |
| 1 | Scope Finalization and detailed Workshop. | 100,000 |
| 3 | Environmental Readiness (Servers, DB access,) | 300,000 |
| 4 | BRD Sign-off for CIB Report | 100,000 |
| 5 | UAT Sign-0ff for CIB Reports | 180,000 |
| 6 | Go-Live: CIB Reports | 300,000 |
| 7 | BRD Sign-off for CL Reports | 100,000 |
| 8 | UAT Sign-ff for CL Reports | 180,000 |
| 9 | Go-Live: CL Reports | 240,000 |
| 10 | BRD Sign-off for SBS-3 Reports | 100,000 |
| 11 | UAT Sign-ff for SBS-3 Reports | 100,000 |
| 12 | Go-Live: SBS-3 Reports | 100,000 |
| 13 | BRD Sign-off for SBS-2 Reports | 100,000 |
| 14 | UAT Sign-ff for SBS-2 Reports | 100,000 |
| 15 | Go-Live: SBS-2 Reports | 100,000 |
| 16 | BRD Sign-off for SBS-1 Reports | 100,000 |
| 17 | UAT Sign-ff for SBS-1 Reports | 100,000 |
| 18 | Go-Live: SBS-1 Reports | 100,000 |
| 19 | BRD Sign-off for ISS Reports | 100,000 |
| 20 | UAT Sign-ff for ISS Reports | 100,000 |
| 21 | Go-Live: ISS Reports | 200,000 |
| 22 | BRD Sign-off for MIS Reports and Self-Service Business Intelligence | 100,000 |
| 23 | Workshop on MIS Reports and Self-Service Business Intelligence | 100,000 |
| 24 | UAT Sign-ff for MIS Reports and Self-Service Business Intelligence | 100,000 |
| 25 | Go-Live: MIS Reports and Self-Service Business Intelligence | 200,000 |
| 26 | BRD Sign-off for Dashboard along with Scenario Analysis | 100,000 |
| 27 | UAT Sign-ff for Dashboard along with Scenario Analysis | 200,000 |
| 28 | Go-Live: Dashboard along with Scenario Analysis | 100,000 |
| 29 | BRD Sign-off for FX Returns | 100,000 |
| 30 | UAT Sign-off for FX Returns | 200,000 |
| 31 | Go-Live: FX Returns | 200,000 |
| 32 | BRD Sign-off for ECL Reports | 100,000 |
| 33 | UAT Sign-off for ECL Reports | 400,000 |
| 34 | Go-Live: ECL Reports | 300,000 |
| 35 | BRD Sign-off for RBS Reports | 500,000 |
| 36 | UAT Sign-off for RBS Reports | 600,000 |
| 37 | Go-Live: RBS Reports | 600,000 |
| 38 | BRD Sign-off for ALM Reports | 100,000 |
| 39 | UAT Sign-off for ALM Reports | 200,000 |
| 40 | Data Lake | 300,000 |
| 41 | Go-Live: ALM Reports | 200,000 |

For each payment, the required tax will be deducted at source. The client will bear the applicable VAT.

7. POST GO LIVE SUPPORT

Upon completion and formal acceptance of the implementation project, the Parties may consider entering into a separate agreement for post-implementation support services. This subsequent agreement will detail the scope of support services, service levels, and annual maintenance fees, which shall not exceed the price quoted during the Financial Offer negotiation on January 8, 2026.

8. DATA OWNERSHIP, CONFIDENTIALITY, AND SECURITY

8.1 All data, reports, and outputs are sole property of the Client.

8.2 The Company shall not access or disclose data except for support purposes without authorization.

8.3 The Company shall comply with Bangladesh Bank ICT Security Guidelines, Cyber Security Guidelines, and Data Localization requirements.

8.4 In the event of liquidation or a change in the Board of Directors, the company shall transfer the source code to the client.

9. AUDIT, INSPECTION, AND REGULATOR ACCESS

The Client, its auditors, and Bangladesh Bank may audit the system, logs, and controls. The Company shall provide full cooperation without additional cost.

10. BUSINESS CONTINUITY AND DR

The Company shall ensure backup, disaster recovery, and recovery time objectives aligned with the Client’s DR policy.

11. INDEMNITY

The Company shall indemnify and hold harmless the Client against all  losses, damages, claims, penalties, regulatory fines, costs and expenses (including reasonable legal fees)  arising out of or in connection with:

- any negligence (including gross negligence), willful misconduct, or breach of this Agreement by the Company;

- any defect, error, inaccuracy, or failure of the Software;

- any data breach, security incident, or unauthorized disclosure attributable to the Company; and

- any infringement of third-party intellectual property rights.

The foregoing indemnity shall apply to regulatory fines or penalties to the extent attributable to the Company’s breach, negligence, or system defect.

- The  indemnity shall not apply to the extent such losses arise solely from:

- written instructions expressly provided by the Client against the Company’s written objection;

- unauthorized modification of the Software by the Client;

(c )  force majeure events.

The Client shall notify the company of any claim within a reasonable time. The Company may participate in defense, provided that no settlement affecting the client shall be made without the Client’s prior written consent. .

The Client shall  notify the Company of any  claim within a reasonable time. . The Company may participate in the defense, provided that no settlement affecting the Client shall be made without the Client’s prior written consent.

12. LIMITATION OF LIABILITY

Except for liability arising from fraud or willful misconduct, each Party’s  aggregate liability shall not exceed one hundred percent (100%) of the total contract value.

The limitation of liability shall not apply to:
(i) indemnity obligations;
(ii) regulatory fines or penalties attributable to the Company’s breach or system failure;
(iii) confidentiality or data protection breaches;
(iv) intellectual property infringement;
(v) fraud or willful misconduct.

In no event shall either Party be liable for indirect, incidental, consequential, punitive, or loss-of-profit damages, , delayed approvals, or Client-controlled processes.

13. TERMINATION

13.1 Termination for Convenience

The Client may terminate this Agreement for convenience by providing ninety (90) days’ prior written notice. The Client shall only be liable to pay for Services properly performed and accepted up to the effective date of termination. No future, committed, or unperformed milestone fees shall be payable

13.2 Termination for Cause

Either Party may terminate this Agreement upon material breach by the other Party, provided that such breach remains uncured for thirty (30) days after written notice.

13.3 Effect of Termination & Outstanding Dues

Upon termination for any reason:

(a) all outstanding and accrued fees shall become immediately due and payable;

(b) termination shall not affect rights or obligations accrued prior to termination;

(c) the Company shall and return or securely delete all Client information

13.4 Transition & Data Extraction Support

The Company shall provide, mandatory transition assistance, system knowledge transfer, configuration documentation, and full data extraction for  up to six (6) months following termination. Such services shall be provided at rates not exceeding the prevailing AMC rates and shall not be withheld due to disputed payments.

13.5 Survival

Clauses relating to data ownership, audit right, regulatory access, confidentiality, intellectual property, limitation of liability exceptions, cyber security and transition assistance, indemnity, and governing law shall survive termination.

13.6 Notices

Any notice or demand under this Agreement shall be in writing and delivered by hand, registered post with acknowledgment due, courier service, or official email addresses of the Parties, and shall be deemed effective upon receipt. Either Party may update its notice address by written notice.

14. GOVERNING LAW AND JURISDICTION

This Agreement shall be governed by the laws of Bangladesh. Courts of Dhaka shall have exclusive jurisdiction.

15. DISPUTE RESOLUTION

If any issue or dispute or claim arises out of or in connection with this Agreement, including breach, interpretation, termination or invalidity hereof, the Parties shall try to resolve the issue amicably by mutual understanding with 30 (thirty) days upon receipt of written notice of such dispute or claim by the affected Party to the other Party requesting for an amicable settlement. If there is no amicable settlement within a period of 30 (thirty) days of receipt of written notice served by the affected Party or upon commencement of amicable settlement process 30 (thirty) days have elapsed without a settlement and the Parties did not agree in writing to extend the time for the settlement, then the issue or dispute or claim shall be finally resolved by arbitration in accordance with the Arbitration Act, 2001 of Bangladesh. All arbitration proceedings shall be conducted in the English language, and the place of arbitration shall be Dhaka, Bangladesh. The decision of the Tribunal shall be regarded as final and binding on the Parties to this Contract. Each Party shall bear its own costs, charges and fees of such arbitration.

16. NORMAL WORKING DAYS AND NORMAL WORKING HOURS

Normal Working Days are Sunday through Thursday with the exception of public holidays in the country in which the Services are to be performed. Normal Working Hours are from 10:00 A.M.  to 18:00 P.M., including 1 hour lunch.

17. CLIENT DELIVERABLES

The fees, pricing and expenditure assumptions set out in this contract are based on the assumption that the following deliverables are provided by the Client, without charge, and produced on either its own authority or by means of third-party suppliers immediately upon request by the Company or at the times and for the duration set out in a project plan.

Technical facilities

- Provision of the entire hardware, operating system and standard software, and other infrastructure, which is necessary for the operation of the overall Client solution, including all necessary access such as User ID’s etc.

- Provision of a compatible operating environment for the Software Deliverables.

- In addition to the Production Environment a test environment will be made ready by the Client in which the Company can work.

- Except for Third Party Software, the Client will procure all third party licenses and rights required in order for the Company to perform its obligations under this Services Contract.

- All interfaces to third-party systems will be provided including documentation.

- If applicable, delivery and rendering available of the data on the third party systems for the interfacing to the System Product by the Client or third party suppliers.

- Adaptation of the interfaces by third party suppliers (insofar as necessary).

- Operating the systems.

- Installation of the operating and other system software.

- Configuration of the hardware.

- Internet access for the Company’s personnel.

Business Provisions

- Testing concepts, test cases, test data, and testing activities.

- Provision of an internal project director.

- Provision of banking business and technical contacts.

- Premises for the project team with corresponding equipment and provision of the necessary resources.

- Business preparation and organization.

- Authorization concepts and realization.

- Cooperation of the concerned Client departments in any System Product implementation.

- Participation in the migration concepts and realization.

j)	Preparation and carrying out of Acceptance.

- Access to the Client’s personnel etc. to enable the Company’s personnel to provide the Services as efficient as possible.

IN WITNESS WHEREOF, the Parties have executed this Agreement.

| FOR AND ON BEHALF OF: FinSight Software and Technologies Limited | FOR AND ON BEHALF OF: AB Bank PLC. |
| --- | --- |
| In the presence of the following witnesses: |  |
| Witness 1. | Witness 1. Name: Designation: AB Bank PLC. |
| Witness 2. | Witness 2. Name: Designation: AB Bank PLC. |